|  |  |  |  |
| --- | --- | --- | --- |
| Student | Sebastian Cardona Correa | Date | 04/02/2015 |
| Program | PSP 1.0 | Program # | 3 |
| Instructor | Luis Daniel Benavides Navarro | Language | JAVA |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Time in Phase (min.) | Plan |  | Actual |  | To Date |  | To Date % |
| Planning |  |  | 7 |  | 14 |  |  |
| Design |  |  | 8 |  | 23 |  |  |
| Code |  |  | 10 |  | 45 |  |  |
| Compile |  |  | 0 |  | 0 |  |  |
| Test |  |  | 33 |  | 98 |  |  |
| Postmortem |  |  | 60 |  | 100 |  |  |
| Total | 300 |  | 118 |  | 280 |  |  |
|  |  |  |  |  |  |  |  |
| Defects Injected |  |  | Actual |  | To Date |  | To Date % |
| Planning |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |
| Code |  |  | 2 |  | 7 |  |  |
| Compile |  |  |  |  |  |  |  |
| Test |  |  | 1 |  | 1 |  |  |
| Total Development |  |  | 3 |  | 8 |  |  |
|  |  |  |  |  |  |  |  |
| Defects Removed |  |  | Actual |  | To Date |  | To Date % |
| Planning |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |
| Code |  |  | 2 |  | 7 |  |  |
| Compile |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |
| Total Development |  |  | 2 |  | 7 |  |  |
| After Development |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project | Phase | Start Date and Time | Int. Time | Stop Date and Time | Delta  Time | Comments |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
| Psp01 | Plan | 20:46 |  | 20:53 | 7 | En clase |
|  | Diseño | 7:17 |  | 7:25 | 8 | En casa |
|  | Dev | 10:37 |  | 10:57 |  | En casa de tio |
|  | Dev | 8:15 | 15 | 10:00 | 88 | En casa |
|  | UTest | 15:22 | 2 | 15:55 | 33 | En Casa |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

PSP Defect Recording Log

|  |  |
| --- | --- |
| Defect Types |  |
| 10 Documentation | 60 Checking |
| 20 Syntax | 70 Data |
| 30 Build, Package | 80 Function |
| 40 Assignment | 90 System |
| 50 Interface | 100 Environment |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |

